STATEMENT OF WORK (SOW)

Project Name: Acme Corp — Omnichannel E-Commerce Modernization

Contract Value: $120,000 USD (Fixed Price Milestone)

Effective Date: October 1, 2025

Service Provider: Nimbus Digital

Client: Acme Corporation

1. PROJECT SCOPE (§1)

The service provider shall deliver the following components:

- Migration of core catalog and customer database from legacy Magento to Shopify Plus.

- Custom responsive storefront design based on Acme approved Figma templates (up to 2 design revision rounds).

- Standard integration with existing ERP (SAP Business One) for product inventory sync (hourly batch).

- Implementation of standard Shopify Payments gateway for USD transactions.

- User acceptance testing (UAT) period of 10 business days.

2. EXCLUSIONS & OUT OF SCOPE (§2)

The following deliverables and tasks are expressly EXCLUDED from this agreement and shall require an approved Change Request:

- Multi-currency and international tax calculation engines (e.g., Avalara, Global-e).

- Custom third-party loyalty/rewards program integration.

- Subscription billing or recurring order workflows (e.g., Recharge).

- Custom native iOS/Android mobile applications.

- Data cleanup, enrichment, or legacy data migration beyond 5,000 active SKUs.

- Design revisions exceeding two (2) iterations after milestone sign-off.

3. CHANGE REQUEST & VARIATION PROCESS (§3)

Any request by the Client for work outside the defined Project Scope (§1) or falling under Exclusions (§2), or changes in requirements resulting in additional engineering/design hours, must be submitted in writing.

- The Service Provider will evaluate the request and provide a Change Request (CR) document specifying the proposed scope, estimated delivery impact, and cost based on a standard rate of $150/hour.

- No out-of-scope work shall commence until the Client approves the Change Request in writing.

4. PAYMENT TERMS & MILESTONES (§4)

- Milestone 1 (25% — $30,000): Project Kickoff & Architecture Signoff (Invoiced Upon Execution).

- Milestone 2 (30% — $36,000): Storefront UI Development & ERP Batch Sync.

- Milestone 3 (30% — $36,000): Catalog Migration & UAT Completion.

- Milestone 4 (15% — $18,000): Production Launch & Go-Live Support (Net 15 days).

5. NOTICE PERIODS & CLIENT RESPONSE (§5)

The Client shall provide written notice of any defect or requested modification within seven (7) calendar days of milestone delivery. Lack of written rejection within 7 days constitutes formal milestone acceptance.